|  |  |
| --- | --- |
| Your Company Name  ESTIMATE / 01-01-2013 | Your Address  City, State Zip |

|  |  |
| --- | --- |
| **Client Name**  Address  City, State Zip | **ESTIMATED COST**  $XXXX.00 |

Introduction

Use this space to introduce what the estimate is for.

|  |  |  |  |
| --- | --- | --- | --- |
| Item Description | Estimated Time | Estimated Cost | Resourses Associated |
| Market Analysis | 5 days |  | Senior Management + Project Manager + Senior |
| Business Intelligence - Schema | 2 days |  | DBA + Senior |
| Business Intelligence - Implementation | 4 days |  | DBA + Junior |
| Business Intelligence – ETL | 6 days |  | DBA + Senior |
| Interface – Statical Report – Views – By Date | 2 days |  | 2 Junior |
| Interface – Statical Report – Views – By Course | 2 days |  | 2 Junior |
| Interface – Statical Report – Views – By Time | 2 days |  | 2 Junior |
| Interface – Dynamic Report – BI Operators | 15 days |  | 2 Senior |
| Interface – Data Integration | 6 days |  | 1 Senior + Junior |
| Interface – Dynamic Report – Views | 10 days |  | 1 Senior + Junior |
| Testing – DB Testing | 3 days |  | Tester |
| Testing – ETL Testing | 5 days |  | Tester |
| Testing – Milestone Testing | 5 days |  | Tester |
| Packaging – DB Packaging | 3 days |  | Packager |
| Packaging – Milestone Packaging | 3 days |  | Packager |
|  | TOTAL | $0.00 |  |

Terms & Conditions

Use this space to specify what your client is agreeing to when accepting the estimate.

It’s smart to request an up-front deposit for any large project.

Signatures

|  |  |  |  |
| --- | --- | --- | --- |
| Your Name | Date | Client’s Name | Date |